# 26 Nov. 2013 Elliot.
# SECTION 6. IMPLEMENTATION PLAN AND TIMELINE
When building this game, the first priority is to assess and enumerate desired features that will require changes to the game engine. This will help us establish an estimate of the level of challenge in coding the game, and consequently how long it will take. The second priority is to implement the necessary changes in the game engine to enable these new desired features. Third, we should focus on implementing any elements of these features that need changes outside of the game engine. Last in priority, although it should happen simultaneously, artwork needs to be created for the game, including tilemaps, levels, and sprites. The first version of the game should rough out the feel of the game, including a rough idea of some levels and artwork. While it will not necessarily contain finished implementations of all the new features, it should give a sense of the gameplay. The second version will provide full implementations of gameplay features. The third and final version will include bug fixes and finished, polished artwork. Each version will probably take 20 or 30 hours of work for the team; the final version maybe a few hours more. By working steadily and setting individual project deadlines, we should be able to complete it in time. It will probably take about 1 or 2 hours of work per day per person.
# SECTION 8. CONCLUDING REMARKS
This game will use tools such as Py Game and the Tiled map editor. Graphics editors such as Inkscape and GIMP will provide sprite animations, tilemaps, and other graphics.